Gap Summary

A focused summary to quickly inform the board about compliance gaps

# Executive Summary

- Total compliance controls: 22

- Completed: 15

- Started: 4

- Not started (Gaps): 3

- Completion: 65%

# Gap Analysis

| Control ID | Control Description | Owner | Gap Consequence Level | Reason |
| --- | --- | --- | --- | --- |
| C16 | Store compliance and audit records securely | AI Team 1, Legal, InfoSec | High | Awaiting approval for procurement of advanced security infrastructure |
| C17 | Set measurable accuracy targets before deployment | AI Team 2 | Medium | Initial Meeting date not agreed upon to date |

# Action Plan

| Action | Purpose | Owner | Deadline |
| --- | --- | --- | --- |
| Approve Infrastructure upgrade for AI Team 1 | To resume C16 | AI Team 1, Executive Management | March 25, 2025 |
| Set meeting date with AI Team 2 and document timelines | To initiate C17 | AI Team 2, Executive Management | March 22, 2025 |